## Slide 1
1
2
3
4
5
Initiate
Deliverables
Implementation plans per participant
Activities
Participant
Use RI-1 or RI-2 Cookbooks to ensure specifications are met
Execute RC-1 or RC-2 test suite:
  3X runs
Anuket:
Support Participant
Activities
Anuket
Objective/Definition
Publication
Test Case Identification
Define Test Pass Criteria
Vendor Solicitation
Execute
Deploy, config, Test
Deliverables
Participant Lab with RA-1or RA-2 implemented & tested
Assess
Feasibility, Utility, Effectiveness
Deliverables
Participant and Anuket complete Criteria Based Questionnaires & document technical test results
Activities
Participant
RI-1 or RI-2 Cookbooks
RI-1 or RI-2 Specifications
RC-1 or RC-2 test suites
TC Traceability
Test Pass Criteria
Benchmark Data:
Other?
Anuket:
Mechanism for reporting issues/receiving status
Results collation and Presentation
Support Availability
  SME (Human)
  Materials
Release Notes
Other?
Evaluate
Outcomes
Deliverables
Gaps and Issues identified in GitHub
Activities
Anuket
Evaluate participant and Anuket assessments ( Questionaire answers) and test results
Are Anuket methods & measures meeting intended purposes at this stage?
  If no, how to modify?
Close
Deliverables
End of Trial Report summarizing results
Activities
Anuket
Successes
Challenges
Discoveries (to act upon)
Recommended actions
Next steps